|  |  |  |
| --- | --- | --- |
| **SNo** | **Details** | **Deadline** |
| 1 | Testing the license related tasks. On logout the license key should be released. Testing the concurrent license. | 10th Mon |
| 2 | On automatic session close, the key should be released automatically.  On deliberate session close, the key should be released. i.e. change in the database Key value. | 11th Tue |
| 3 | Explore option to Encrypt data in database so that the end user may not be able to see or change the data. This is required because all our license related tasks are saved in the database. License related and user’s related data need to be encrypted. First check the standard procedure. | 13th Thursday |
| 4 | Generate License Key – Find online tool – Random generator tool. Confirm from an online server if the key is valid or not. | 15th Sat |
| 5 | **Repository management tasks: -** Load License Keys by the Repository manager. The license key should be expired with the data approaches. | After 15th Jan. |
| 6. | Add multiple attributes for charts. | 12th Wed |
| 7. | Chart visual values should be corrected. (X-axis, Y-axis) | 10th Mon |
| 8. | Drag and drop of the charts | 12th Wed |
| 9. | Save Chart Data in XML and save in the Database | 14th Friday |
| 10. | Show the same view of the graph again. Delete the graph option. Update Front end of the graph page | 15th Sat |
| 11. | Add all the remaining work on explorer\_rtl.jsp page. |  |

**Friday On for the team.**